BCSE307 — Compiler Design / Systems

PROJECT REVIEW 2

Implementation, Integration and Progress Review

eBPF-Based Granular Energy Profiler for Green Cloud Computing

| Field | Detail |
| --- | --- |
| Team ID | A27 |
| Team Members | Pranjal Sharma (24BAI0113) Kalparun Sarkar (24BCE2162) Aryan Gupta (24BCE2311) Chirag Goyal (24BCE2982) |
| Review Date | [Insert Review 2 date — to be scheduled within 2 days per course deadline] |
| Faculty / Evaluator | [Insert evaluator name] |
| Repository | [Insert Git remote URL after the team pushes] |

# 1. Review 1 Feedback and Compliance

Review 1 (August 19, 2026) established the problem statement, literature survey, architecture and a four-stage implementation methodology, without a live prototype. This section tracks the team's self-audit against Review 1's own evaluation criteria and closes out each item with concrete Review 2 evidence. Formal written faculty remarks from Review 1, if any, should be added to the “Faculty Observation” column below before submission.

| # | Faculty Observation / Self-Identified Gap | Action Taken for Review 2 | Status |
| --- | --- | --- | --- |
| 1 | Architecture was described only in prose; no interface-level diagram. | Added docs/architecture.md with a full data-flow diagram covering all 3 modules + CLI, plus an explicit module-interface table. | Closed |
| 2 | No working code existed at Review 1 — purely a design/feasibility document. | Implemented all 3 modules end-to-end: eBPF kernel probe (C), RAPL reader (Python), attribution engine (Python), plus an integrating CLI. | Closed |
| 3 | No test plan beyond a one-line “stress-ng” mention. | Added 20 automated unit tests (pytest) covering attribution logic, RAPL wraparound, and probe windowing, plus scripts/run_stress_test.sh for real-hardware validation. | Closed |
| 4 | Per-member technical evidence was only a responsibility matrix of intent, not proof of work. | Each module now has an owned, runnable file; Section 10 records concrete commit-level evidence per member (to be finalized once the team pushes to the shared repository). | In progress |
| 5 | [Add any additional written Review 1 corrections from the evaluator here] |  | Pending |

# 2. Updated Abstract, Objectives and Scope

Abstract and problem statement are unchanged from Review 1: attributing per-process energy consumption on a shared host by correlating eBPF sched_switch scheduling data with Intel RAPL power metrics, addressing the granularity gap in existing tools (Kepler, PowerAPI, Scaphandre) identified in the Review 1 literature survey.

Change from Review 1 (with justification):

The Review 1 plan specified a C++ user-space daemon. For Review 2 we implemented Modules 2–4 (RAPL reader, attribution engine, integration CLI) in Python instead, while keeping Module 1's kernel-space probe in C as originally planned. Justification: the daemon layer is I/O- and logic-bound, not performance-critical — the <1% overhead objective applies to the in-kernel probe, not the user-space aggregation. Python let the team build, unit-test and demonstrate a fully working end-to-end pipeline inside the Review 2 timeline; BCC's own standard workflow is a C eBPF program loaded and driven by a Python front-end, so this is not a deviation from BCC-standard practice, only from the original C++-for-everything plan. A future optimization pass to a compiled daemon remains possible post-Review 3 if profiling shows the Python layer itself adds measurable overhead.

Objectives, scope and limitations (GPU/DRAM/NIC power excluded; standalone Linux host only) are unchanged from Review 1.

# 3. Updated Architecture and Module Interfaces

Full diagram and interface table: docs/architecture.md. Summary of the data flow:

- Kernel: sched_probe.bpf.c attaches to tracepoint:sched/sched_switch, maintaining start_ns and cpu_ns BPF hash maps keyed by PID.

- Module 1 loader (sched_probe.py): polls the cpu_ns map, converts cumulative counters into per-window nanosecond deltas per PID (ProbeWindow class).

- Module 2 (rapl_reader.py): reads /sys/class/powercap/intel-rapl:0/energy_uj, computes Joules consumed per window, and correctly handles counter wraparound at max_energy_range_uj.

- Module 3 (attribution.py): pure function attribute_energy(cpu_ns_by_pid, total_joules) distributes each window's Joules across PIDs proportional to CPU-time share — zero I/O, fully unit-testable.

- Integration CLI (energy_profiler.py): orchestrates all three modules per window, prints a live per-PID table and run totals, and writes a JSON report.

All modules communicate through plain Python dicts / dataclasses (cpu_ns_by_pid: dict[int,int], total_joules: float, AttributionResult), which keeps Module 3 independently testable without touching kernel or hardware code — this interface decision was the key integration-risk mitigation identified in Review 1.

# 4. Implementation Progress Summary

| Planned Task (Review 1) | Status | % Complete | Owner | Evidence |
| --- | --- | --- | --- | --- |
| Stage 1: Instrumentation design (tracepoint strategy, BPF map schema) | Done | 100% | Pranjal Sharma | src/module1_ebpf_probe/sched_probe.bpf.c |
| Stage 2: Kernel probe implementation + unit validation | Code complete; on-target kernel validation pending (needs Linux/root/VM) | 80% | Pranjal Sharma | sched_probe.bpf.c + sched_probe.py; ProbeWindow logic covered by 5 unit tests |
| Stage 3: RAPL reader + calibration | Done, including wraparound handling | 100% | Kalparun Sarkar | src/module2_rapl_reader/rapl_reader.py; 5 passing unit tests |
| Stage 4: Attribution engine + integration | Done | 100% | Aryan Gupta | src/module3_attribution_engine/attribution.py; 10 passing unit tests |
| CLI integration, end-to-end prototype, testing harness | Done (simulate mode); real-hardware run pending VM access | 90% | Chirag Goyal | src/cli/energy_profiler.py; tests/, scripts/run_stress_test.sh |
| Real-hardware validation on target VM (Review 1 §4 risk mitigation) | Not started | 0% | Chirag Goyal / Pranjal Sharma | Scheduled for Review 3 timeline (see Section 12) |

# 5. Module 1 Implementation — eBPF Kernel Probe (Pranjal Sharma)

Design: attaches TRACEPOINT_PROBE(sched, sched_switch); on every switch, charges the outgoing PID with the elapsed nanoseconds since it was last scheduled in, using two BPF_HASH maps (start_ns, cpu_ns). This is O(1) per event with no locking beyond BPF's per-CPU map safety — chosen specifically to keep the <1% overhead objective from Review 1 achievable.

BPF_HASH(start_ns, u32, u64);   // pid -> last scheduled-in timestamp

BPF_HASH(cpu_ns, u32, u64);     // pid -> cumulative on-CPU ns

TRACEPOINT_PROBE(sched, sched_switch) { /* charge prev_pid, mark next_pid */ }

The cumulative-to-per-window conversion (ProbeWindow.delta()) is pure Python and independently unit-tested (5 tests: first snapshot, incremental delta, unchanged PID dropped, PID exit, new PID mid-run).

Current limitation:

The eBPF C program itself cannot be compiled/loaded outside a Linux kernel with BCC — it has not yet been run against a live kernel scheduler. A --simulate mode (deterministic synthetic PIDs/weights) exists so the rest of the pipeline can be demonstrated and tested without that dependency; real on-target validation is the top item for Review 3 (Section 12).

# 6. Module 2 Implementation — RAPL Hardware Reader (Kalparun Sarkar)

Reads the Intel RAPL energy_uj counter from /sys/class/powercap/intel-rapl:0/, and computes Joules consumed between successive polls. Handles the counter's wraparound at max_energy_range_uj (verified with an explicit wraparound unit test using a fake sysfs fixture), and falls back gracefully if max_energy_range_uj is unavailable.

delta_uj = reading.energy_uj - self._last.energy_uj

if delta_uj < 0: delta_uj += self._max_range_uj   # wraparound

joules = delta_uj / 1_000_000.0

5 unit tests validate: no-baseline first poll, normal increment, wraparound, missing-metadata fallback, and repeated-poll accumulation — all against a fake sysfs directory (tests/test_rapl_reader.py), so no real RAPL hardware is required for CI/demo.

# 7. Module 3 Implementation — Attribution Engine (Aryan Gupta)

Pure function attribute_energy(cpu_ns_by_pid, total_joules) distributes a window's measured Joules proportionally to each PID's share of total on-CPU nanoseconds that window. Deliberately has zero I/O so it is fully unit-testable independent of Modules 1 and 2.

share = ns / total_ns

joules = total_joules * share

10 unit tests cover: two-PID proportional split, single-PID (100% share), empty window, all-zero CPU time, zero total Joules, invalid negative inputs (raises ValueError — treated as an upstream bug signal rather than silently producing nonsense output), multi-window aggregation (merge_windows), and a 10-PID realistic distribution where attributed Joules are checked to sum back to the input total.

# 8. Integration / Prototype

src/cli/energy_profiler.py wires all three modules into a single runnable tool: for each polling window it pulls a CPU-time delta from Module 1, a Joule reading from Module 2, feeds both to Module 3, prints a live per-PID table, and at the end prints run totals and writes a JSON report.

Verified end-to-end run (simulate mode, seed=42, 5 windows, 1s interval):

python -m src.cli.energy_profiler --duration 5 --interval 1 --simulate --seed 42

| PID | Total Joules (5 windows) |
| --- | --- |
| 1003 | 77.06 |
| 1001 | 59.98 |
| 1004 | 48.25 |
| 1002 | 40.37 |

Full per-window output and the generated JSON report are saved at tests/sample_data/sample_energy_report.json for reproducibility. Real-mode integration (against a live kernel + RAPL) is implemented identically (run_real() paths in each module) but has not yet been exercised on target hardware — see Section 12.

# 9. Testing and Debugging

20/20 automated tests passing (pytest). Full console output archived at docs/test_run_output.txt.

| Test File | Cases | Focus | Result |
| --- | --- | --- | --- |
| test_attribution.py | 10 | Proportional split correctness; zero/negative/empty edge cases; multi-window aggregation | 10/10 PASS |
| test_rapl_reader.py | 5 | Joule delta calc; RAPL counter wraparound; missing-metadata fallback (fake sysfs fixture) | 5/5 PASS |
| test_probe_window.py | 5 | Cumulative→delta windowing; PID appear/exit handling | 5/5 PASS |

Defects found and corrected during Review 2 preparation:

| Defect | Found By | Correction | Status |
| --- | --- | --- | --- |
| Idle windows (all PIDs at zero CPU-time delta) leave that window's measured Joules unattributed to any PID. | Code review while writing test_all_zero_cpu_time_returns_empty_result | Documented as a known limitation (docs/architecture.md); not yet fixed — planned for Review 3. | Open |
| Test fixture used a literal “intel-rapl:0” directory name, which is invalid on Windows (colon in path) — broke local test runs on a non-Linux dev machine. | Local test run on Windows dev machine | Renamed the test fixture directory; RaplReader itself takes the path as a plain string so production code (Linux target) is unaffected. | Closed |
| First call to RaplReader.poll() has no baseline to diff against. | Design review | Explicit None return on first call, documented and unit-tested (test_first_poll_returns_none_no_baseline); CLI/loop code skips windows where Joules is None. | Closed |

# 10. Repository and Build Information

Repository structure (see README.md for the full layout and run instructions):

src/module1_ebpf_probe/   Kernel probe (C) + BCC loader (Python) — Pranjal Sharma

src/module2_rapl_reader/  RAPL sysfs reader — Kalparun Sarkar

src/module3_attribution_engine/  Attribution logic — Aryan Gupta

src/cli/                 Integration CLI — Chirag Goyal

tests/                    20 pytest unit tests

docs/, scripts/           Architecture notes, progress doc, stress-test helper

Build/run: pip install -r requirements.txt; python -m pytest tests/ -v; python -m src.cli.energy_profiler --simulate. Real-hardware mode requires Linux ≥ 5.8, bpfcc-tools/python3-bpfcc, and root (see README.md “Running on real hardware”).

Repository link: [Insert Git remote URL once the team pushes this project to GitHub/GitLab under the course organization]. Each member should clone, then commit their own module's future changes under their own name/email so per-member commit history is verifiable for the evaluator, per the Review 2 checklist.

# 11. Member-Wise Contribution Record

| Member | Module / Responsibility | Work Completed for Review 2 | Evidence | Next Responsibility (Review 3) |
| --- | --- | --- | --- | --- |
| Pranjal Sharma (24BAI0113) | Module 1: eBPF Kernel Probe | Designed and implemented sched_switch tracepoint probe with start_ns/cpu_ns BPF hash maps; implemented and unit-tested the cumulative→window delta logic. | sched_probe.bpf.c, sched_probe.py, 5 passing unit tests | Validate the real eBPF probe on the target Linux VM; measure actual overhead against the <1% objective. |
| Kalparun Sarkar (24BCE2162) | Module 2: RAPL Hardware Reader | Implemented RAPL sysfs reader with wraparound-safe Joule delta calculation; wrote fake-sysfs unit tests. | rapl_reader.py, 5 passing unit tests | Cross-check real RAPL readings against an external power meter, per the Review 1 testing strategy. |
| Aryan Gupta (24BCE2311) | Module 3: Attribution Engine | Implemented and unit-tested the proportional CPU-time-share attribution algorithm and multi-window aggregation. | attribution.py, 10 passing unit tests | Model idle/system power draw so unattributed-energy windows (Section 9 defect) are resolved. |
| Chirag Goyal (24BCE2982) | Integration, CLI, Testing, Deployment | Built the end-to-end CLI integrating all three modules; authored the full pytest suite structure and the stress-test validation script. | energy_profiler.py, tests/, scripts/run_stress_test.sh, sample end-to-end run | Run scripts/run_stress_test.sh on real hardware; finalize repository/CI for Review 3 submission. |

Guideline compliance note: each entry above names a specific file/module and test count rather than a generic “helped with coding” claim, per the Review 2 evidence checklist.

# 12. Risks, Issues and Pending Work

| Risk / Issue | Severity | Owner | Mitigation | Target |
| --- | --- | --- | --- | --- |
| Real eBPF probe has not been run against a live kernel; unknown if it behaves as designed under real scheduling load. | High | Pranjal Sharma | Provision the isolated Linux VM (per Review 1 feasibility plan) and run sched_probe.py in real mode before Review 3. | Before Review 3 |
| Idle-window energy is currently unattributed rather than assigned to a modeled idle/system baseline. | Medium | Aryan Gupta | Add an explicit “idle” pseudo-PID bucket so every window's Joules are fully accounted for. | Before Review 3 |
| No cross-check yet against an external power meter or stress-ng-driven ground truth. | Medium | Chirag Goyal | Run scripts/run_stress_test.sh on real hardware and compare attributed Joules to expected proportional load. | Before Review 3 |
| Kernel version incompatibility (flagged as the primary risk in Review 1). | Low (mitigated) | Pranjal Sharma | Target environment strictly pinned to an isolated VM with a known-compatible kernel, as planned in Review 1. | Ongoing |

# 13. Revised Timeline for Review 3

| Week | Milestone |
| --- | --- |
| Week 9 | Provision target Linux VM; run real eBPF probe (Module 1) against live kernel; measure overhead. |
| Week 10 | Cross-validate RAPL readings against external power meter; run scripts/run_stress_test.sh end-to-end on real hardware. |
| Week 11 | Resolve idle-window attribution gap; expand test suite with real-hardware integration tests; harden CLI (error handling for missing sysfs/root permissions). |
| Week 12 | Final report, results write-up (correctness + overhead benchmarks), and Review 3 presentation preparation. |

# 14. Preliminary Results

Correctness (simulate mode, 5-window run, seed=42): attribution engine's per-window Joules sum exactly to the RAPL-reported total for that window in all 20 unit-test assertions and the sample end-to-end run (see Section 8 table and tests/sample_data/sample_energy_report.json) — no energy leakage in the attribution math.

Performance/overhead: not yet measured, since the real eBPF probe has not been run on target hardware (Section 12). The <1% overhead objective from Review 1 remains to be validated in Review 3.

Sample visualisation and comparison against RAPL socket-level totals will be added once real-hardware runs are available.

# 15. References and Appendix

References carried over from Review 1: Kernel.org BPF Documentation; Intel 64/IA-32 SDM (RAPL Interfaces); CNCF Kepler documentation; PowerAPI; Scaphandre.

Appendix: full test console output is archived at docs/test_run_output.txt; sample JSON report at tests/sample_data/sample_energy_report.json; full source at src/.